|  |  |  |  |
| --- | --- | --- | --- |
| **TITLE** | **DESCRIPTION** | **DATE** |  |
|  |  |  |  |
| **Literature Survey & Information** | Collect the relevant | 7 SEPTEMBER 2022 |  |
| **Gathering** | information on project use |  |  |
|  | case, refer the existing |  |  |
|  | solutions, technical papers, |  |  |
|  | research publications etc. |  |  |
|  |  |  |  |
| **Prepare Empathy Map** | Prepare Empathy Map Canvas | 14 SEPTEMBER 2022 |  |
|  | to capture the user Pains & |  |  |
|  | Gains, Prepare list of problem |  |  |
|  | statements |  |  |
|  |  |  |  |
| **Ideation** | List the ideas by organizing | 4 OCTOBER 2022 |  |
|  | the brainstorming session and |  |  |
|  | prioritize the top 3 ideas |  |  |
|  | based on the feasibility & |  |  |
|  | importance |  |  |
|  |  |  |  |
| **Proposed Solution** | Prepare the proposed solution | 13 OCTOBER 2022 |  |
|  | document, which includes the |  |  |
|  | novelty, feasibility of idea, |  |  |
|  | business model, social impact, |  |  |
|  | scalability of solution, etc. |  |  |
|  |  |  |  |
| **Problem Solution Fit** | Prepare problem - solution fit | 17 OCTOBER 2022 |  |
| document. |  |  |
|  |  |  |  |
|  | Prepare solution architecture | 15 OCTOBER 2022 |  |
| **Solution Architecture** | document. |  |  |
|  |  |  |  |

**Project Planning Phase**

**Milestone and Activity List**